DISCUSS: minors reqs
# WORK AGREEMENT – University of Alabama at Birmingham (UAB)
### Between Team 8
And CS499

## application development

This project agreement describes the understanding Team and CS499 have concerning infrastructure development and installation, initial data setup and migration, customization, deployment, and support of application, or add-on features for a Smart Home System.

This signed agreement hereby authorizes work to begin on the project based on the negotiated start date, and will remain in effect until the product is presented.

# Technical Specifications
# Primary Deliverable
## Application Deliverables
Overall application purpose: allow user to access smart home system features from anywhere via webapp

To include: webapp, database

### Deliverable Overview: (Appendix A)

List the deliverable functionality:

- display sensor status for
- controls lighting, controls temperature, provide status of sensors
- ?? open/shut doors??
- display utility usage summary/projection
- generate usage information for water/power
- monitor sensors, gather and present , lights

### Roles/Security:
Not needed

### Application Screens: (Appendix B)
List the screens that will be included with descriptions:
- Screen 1: floorplan, thermostat
- Screen 2: multi-line graph – utility usage and cost
- Screen 3: simulation – scenarios to predict usage

### Reports:
Not Needed

## Project Timeline

Project Timeline Milestones (Proposed)	Estimated Start Date	Estimated Completion Date
Requirements and Specifications	1/28/22	2/11/22
Work Breakdown Structure	2/11/22	2/18/22
Wireframes	2/18/22	2/25/22
Class Diagrams	2/18/22	2/25/22
Database Design	2/18/22	2/25/22
Application Design	2/25/22	3/4/22
Implement backend	3/4/22	4/1/22
Implement frontend	3/25/22	4/15/22
Deploy	4/20/22	4/20/22

Note: Any change in scope including additional deliverable components, and/or other requirements will be re-scoped and submitted as an addendum or new agreement.

# STRUCTURE AND OVERSIGHT
## Status Reporting

2/11
2/18
2/25
3/4
3/11
3/18
3/25
4/1
4/8
4/15
4/22

# TERMINATION OR REVISIONS

1. Modifications will be reflected by signed addenda to this document.
2. This document may be modified only in writing signed by all parties.

This project agreement becomes effective on date of Business Owner signature.

## business owner

By____________________________	Date _______________________

Name_________________________	Title________________________

## Team 8

By________Danny Do_____________	Date ____02/09/22____________

Name_____Danny Do____________	Title_____Developer___________

By________Michael Hurt___________	Date ____02/09/22____________

Name_____Michael Hurt__________	Title_____Developer___________

By________Mallory Merkel__________	Date ____02/09/22____________

Name_____Mallory Merkel_________	Title_____Developer___________

By________Eugene Wu____________	Date ____02/09/22____________

Name_____Eugene Wu___________	Title_____Developer___________

By____________________________	Date _______________________

Name_________________________	Title________________________

# Appendix A
## Application Design

Application design details are found in the following documents:

https://gitlab.cs.uab.edu/CS499S2022/Team8/Home_IoT/blob/master/references/design_details

# Appendix B
## Application Screens

Application screen wireframes are found in the following documents:

https://gitlab.cs.uab.edu/CS499S2022/Team8/Home_IoT/blob/master/references/screen_wireframes